🌐

ANDY.AI Brain

English Migration Plan — i18n v1.0

XTIX Events CRM | Full English Translation Roadmap

# 1. Overview & Goals

This document defines the complete plan for migrating ANDY.AI Brain from Hebrew to English as the default language. The migration covers UI, AI prompts, outputs, emails, and all dynamic content.

🎯 Migration Goals English as default · International use · Executive presentations

| Goal | Description |
| --- | --- |
| Default Language | English becomes the primary language for all UI elements |
| AI Outputs | All AI analysis, emails, and WhatsApp messages output in English |
| AI Prompts | All prompts sent to Claude/GPT/Gemini rewritten in English |
| Hebrew Option | Hebrew remains available as a toggle for Israeli market |
| Zero Breakage | No existing functionality broken during migration |

# 2. Technical Architecture

## 2.1 — i18n Engine Design

The migration uses a centralized translation object (LANG) with a simple t() function. This avoids external libraries and keeps the monolithic architecture intact.

// i18n Engine — added to index.html

var LANG = {};

var _currentLang = localStorage.getItem('xtix_lang') || 'en';

function t(key, fallback) {

return (LANG[_currentLang] && LANG[_currentLang][key]) || fallback || key;

}

function setLang(lang) {

_currentLang = lang;

localStorage.setItem('xtix_lang', lang);

location.reload(); // simplest re-render strategy

}

## 2.2 — Translation File Structure

Two translation objects: LANG.en (English — default) and LANG.he (Hebrew — fallback). Stored in a separate file: lang.js

// lang.js

window.LANG = {

en: {

'nav.leads': 'Leads',

'nav.leadfinder': 'Lead Finder',

'btn.analyze': 'Analyze',

'btn.send': 'Send',

// ... all keys

},

he: {

'nav.leads': 'לידים',

'nav.leadfinder': 'Lead Finder',

'btn.analyze': 'נתח',

'btn.send': 'שלח',

// ... all keys

}

};

## 2.3 — Language Toggle

Admin-only toggle in Settings panel. Triggers page reload to re-render all translated elements.

# 3. Migration Phases

| Phase | Scope | Risk | Sessions | Files |
| --- | --- | --- | --- | --- |
| 1 | Infrastructure — lang.js + t() engine + toggle UI | Low | 1 | lang.js (new), index.html |
| 2 | Navigation + Sidebar + Headers + Badges | Low | 1 | index.html |
| 3 | Lead Cards + Tabs + Buttons + Forms | Medium | 2 | index.html |
| 4 | AI Brain + Dashboard + Modals + Alerts | Medium | 2 | index.html |
| 5 | AI Prompts — Claude/GPT/Gemini system prompts | High | 1 | index.html |
| 6 | Andy Chain + Email templates + WhatsApp | High | 1 | andy-chain.js, index.html |
| 7 | KB / Methodology text + Playbook | Medium | 1 | index.html |
| 8 | QA + Testing + Hebrew fallback validation | Low | 1 | all files |

# 4. Phase Details

⚙️ Phase 1 — Infrastructure Create lang.js + t() function + Admin toggle

What to build:

- New file: lang.js — contains all translation keys for en + he

- t() function added to index.html before all other scripts

- _currentLang variable reading from localStorage

- setLang(lang) function for switching

- Language toggle button in Admin Settings panel

- Add <script src="lang.js"></script> to index.html head

Rule: No existing text changed in Phase 1. Only infrastructure added.

🧭 Phase 2 — Navigation & Chrome Sidebar nav, badges, status labels, tooltips

| Hebrew Text | English Translation | Location |
| --- | --- | --- |
| לידים | Leads | Sidebar nav |
| Lead Finder | Lead Finder | Sidebar nav (already English) |
| ניתוח שוק | Market Analysis | Sidebar nav |
| מתודולוגיה | Methodology | Sidebar nav |
| AI Brain | AI Brain | Sidebar nav (already English) |
| משימות | Tasks | Sidebar nav |
| תור פניות | Outreach Queue | Sidebar nav |
| ייבוא CSV | Import CSV | Sidebar bottom |
| ייצוא Excel | Export Excel | Sidebar bottom |
| סנכרון DB | Sync DB | Sidebar bottom |
| התנתק | Sign Out | User info |
| הוסף ליד | Add Lead | Top bar button |
| חיפוש... | Search... | Search placeholder |
| כל הסטטוסים | All Statuses | Filter dropdown |
| כל המקורות | All Sources | Filter dropdown |
| כל הסגמנטים | All Segments | Filter dropdown |

👤 Phase 3 — Lead Cards & Tabs Lead bar, tabs, profile fields, status labels

| Hebrew Text | English Translation | Location |
| --- | --- | --- |
| פרופיל | Profile | Lead tab |
| Meta-Judge | Meta-Judge | Lead tab (keep) |
| מיילים | Emails | Lead tab |
| ANDY | ANDY | Lead tab (keep) |
| Review | Review | Lead tab (keep) |
| ניתוח מחדש | Re-analyze | Meta-Judge tab button |
| עסקה נסגרה | Deal Closed | Meta-Judge button |
| לא נסגר | Deal Lost | Meta-Judge button |
| ערוך פרטים | Edit Details | Profile tab button |
| שמור | Save | Edit form button |
| ביטול | Cancel | Edit form button |
| ליד חדש | New Lead | Status badge |
| נשלח מייל | Emailed | Status badge |
| פגישה | Meeting | Status badge |
| נסגר | Won | Status badge |
| לא מגיב | Ghosted | Status badge |
| Score | Score | Keep English |
| Tier | Tier | Keep English |
| מנתח... | Analyzing... | Analysis progress |

🧠 Phase 4 — AI Brain & Dashboard Brain panel, performance dashboard, modals

| Hebrew Text | English Translation | Location |
| --- | --- | --- |
| מוח מרכזי | Central Brain | AI Brain header |
| ביצועים | Performance | Brain tab |
| היסטוריית החלטות | Decision History | Brain tab |
| הגדרות API | API Settings | Brain tab |
| דיוק כולל | Overall Accuracy | KPI card |
| שיעור הסכמה | Consensus Rate | KPI card |
| Segments מנצחים | Top Segments | Dashboard section |
| Pitch Angles שעבדו | Winning Pitch Angles | Dashboard section |
| מתחרים — שיעור גניבה | Competitor Steal Rates | Dashboard section |
| עודכן | Updated | Dashboard footer |
| השוואת מנועים | Engine Comparison | Review tab |
| שדות לבדיקה ידנית | Manual Review Required | Review tab |
| נימוק Meta-Judge | Meta-Judge Reasoning | Review tab |
| חוסר הסכמה בין המנועים | Engine Disagreement | Review flag |

# 5. AI Prompts Migration (Phase 5)

This is the highest-risk phase. All system prompts and user prompts sent to Claude, GPT-4o, and Gemini must be rewritten in English. AI outputs will automatically switch to English.

⚡ Critical Rule Change prompts one engine at a time. Test after each change.

| Prompt Location | File | Current Language | Action |
| --- | --- | --- | --- |
| autoEnrichLead — system prompt | index.html | Hebrew | Rewrite in English |
| autoEnrichLead — user prompt | index.html | Hebrew | Rewrite in English |
| _metaJudgeCall — system prompt | index.html | Hebrew | Rewrite in English |
| _metaJudgeCall — user prompt | index.html | Hebrew | Rewrite in English |
| _callGPT — system prompt | index.html | Hebrew | Rewrite in English |
| _callGPT — user prompt | index.html | Hebrew | Rewrite in English |
| _callGemini — prompt | index.html | Hebrew | Rewrite in English |
| _generateWhatsAppMessage — system | index.html | Hebrew | Rewrite in English |
| andyGenerateChain — AI prompt | andy-chain.js | Hebrew | Rewrite in English |
| outreach generation prompt | index.html | Hebrew | Rewrite in English |
| KB — XTIX_METHODOLOGY_TEXT | index.html | Hebrew | Translate to English |

## 5.1 — Example: autoEnrichLead Prompt Rewrite

Before (Hebrew):

system: 'אתה ANDY — מומחה מכירות B2B של XTIX...'

After (English):

system: 'You are ANDY — a B2B sales expert at XTIX Events, an Israeli ticketing platform.'

'Analyze the lead and return a structured JSON with sales intelligence.'

'Focus on: current ticketing platform, pain points, estimated annual fees, pitch angle.'

'Respond only with valid JSON, no markdown.'

# 6. Andy Chain & Email Templates (Phase 6)

All email subjects, bodies, and WhatsApp messages generated by ANDY must output in English. This is achieved by changing the prompts in Phase 5 — no additional template changes needed.

| Component | Change Required | File |
| --- | --- | --- |
| andyGenerateChain — AI prompt | Rewrite entire prompt in English | andy-chain.js |
| Email subject generation | Covered by prompt rewrite | andy-chain.js |
| Email body generation | Covered by prompt rewrite | andy-chain.js |
| WhatsApp message generation | Rewrite _generateWhatsAppMessage prompt | index.html |
| Outreach queue UI labels | Translate: ממתין לאישור → Pending Approval etc. | index.html |
| Email status labels | Translate: נשלח → Sent, מתוכנן → Scheduled etc. | index.html |
| Chain UI: אשר ושלח מייל 1 | Approve & Send Email 1 | andy-chain.js |
| Chain UI: צור מחדש | Regenerate | andy-chain.js |

# 7. Knowledge Base Migration (Phase 7)

The XTIX Sales Playbook (XTIX_METHODOLOGY_TEXT) must be fully translated to English. This is critical as it feeds into Meta-Judge and all outreach generation.

| KB Section | Lines (approx) | Priority |
| --- | --- | --- |
| SCORING MATRIX (0-100) | 6 lines | High |
| FOUR Fs DISCOVERY MODEL | 6 lines | High |
| XTIX VALUE PROPOSITIONS | 5 lines | High |
| CADENCE STRATEGY | 4 lines | High |
| EMAIL BLUEPRINT | 6 lines | Medium |
| OBJECTION HANDLERS | 7 lines | High |
| Salesforce 18 Best Practices | 20 lines | Medium |

Rule: Keep all monetary values in ₪ (Israeli market). Translate narrative text only.

# 8. QA & Testing Plan (Phase 8)

| Test | What to Check | Pass Criteria |
| --- | --- | --- |
| Language Toggle | Switch en↔he in Admin settings | Page reloads in correct language |
| Lead Analysis Output | Run Triple Engine analysis | All fields returned in English |
| Meta-Judge Reasoning | Check meta_reasoning field | English text, 2-3 sentences |
| Andy Chain Emails | Generate email chain | Subject + body in English |
| WhatsApp Message | Generate WA message | English, under 280 chars |
| KB in Prompts | Check Meta-Judge prompt | KB content in English |
| Hebrew Fallback | Switch to Hebrew | All UI reverts to Hebrew |
| No Broken Keys | Check for t() returning raw keys | No key strings visible in UI |
| Supabase Data | Check saved ai_analysis | English content in all fields |
| Performance | Load time after migration | Same as pre-migration |

# 9. Migration Rules & Principles

🛡️ Golden Rules — Must Follow Breaking any of these rules requires stopping and reviewing

- One phase at a time — never start Phase N+1 before Phase N is tested

- Never change AI prompt and UI text in the same commit

- Always keep Hebrew translations in lang.js — never delete Hebrew content

- Test Triple Engine after every AI prompt change

- Keep monetary values in ₪ — do not convert to $ or €

- Do not translate proper nouns: XTIX, ANDY, SmarTicket, Meta-Judge, Triple Engine

- Do not translate technical fields: score, tier, platform, segment (these are universal)

- After each phase — deploy and test before moving to next phase

⚠️ Do NOT Translate These items must remain as-is

- Product names: XTIX, ANDY, ANDY.AI Brain, Triple Engine, Meta-Judge

- Competitor names: SmarTicket, EventBuzz, Leaan, Myticket

- Technical terms: score, tier, platform, segment, cadence

- Monetary notation: ₪ symbol

- XTIX contact: oran@xtix.ai

# 10. Timeline & Session Plan

| Session | Phase | Deliverable | Est. Time |
| --- | --- | --- | --- |
| Session 1 | Phase 1 | lang.js file + t() engine + toggle in Admin | 1-2 hrs |
| Session 2 | Phase 2 | Navigation + Sidebar fully in English | 1-2 hrs |
| Session 3 | Phase 3 | Lead Cards + Tabs + Forms in English | 2-3 hrs |
| Session 4 | Phase 4 | AI Brain + Dashboard + Modals in English | 2-3 hrs |
| Session 5 | Phase 5 | All AI Prompts rewritten in English + tested | 2-3 hrs |
| Session 6 | Phase 6 | Andy Chain + Email + WhatsApp in English | 1-2 hrs |
| Session 7 | Phase 7 | KB / Methodology translated to English | 1 hr |
| Session 8 | Phase 8 | Full QA + Hebrew toggle tested + sign-off | 1-2 hrs |

Total estimated time: 11-18 hours across 8 sessions.

✅ Definition of Done Migration is complete when all 8 phases pass QA with zero broken functionality